Agent Architect Pro — Detailed Phase-by-Phase TO-DO Playbook

Specific instructed to-do list for best understanding, faster execution, and less project drift.

This playbook converts the roadmap into specific team checklists. Use it as the working implementation companion to the SRS, solution architecture, roadmap, API contract pack, and UX build docs.

1. How to use this playbook

• Read each phase from top to bottom. Complete the checklist items in order unless a dependency explicitly allows parallel execution.

• Do not mark an item done unless the output exists in a reviewable artifact, repository branch, environment, or tested endpoint.

• Where an item says “publish,” it means the output must be visible and linked for the team, not only discussed verbally.

• Where an item says “demo,” it means someone outside the implementer role must be able to observe the result.

Phase 0 — Program setup and scope lock

• ☐ Confirm v1 scope boundary: include brief intake, planning, controlled runtime, retrieval, model gateway, evaluation summary, release center, canary rollout, runtime monitoring, and audit trail.

• ☐ Explicitly defer advanced self-evolution, autonomous architecture search, agent economy, and broad cross-tenant analytics from the v1 critical path.

• ☐ Publish the six-plane architecture summary for the whole team.

• ☐ Publish the role model: builder, engineer/operator, governance owner, executive sponsor.

• ☐ Create a single source-of-truth document index linking SRS, solution architecture, roadmap, API pack, UX spec, wireframes, and design build briefs.

• ☐ Set a 12-sprint calendar with milestone reviews at sprint 2, 5, 8, 10, and 12.

Phase 1 — Foundations and DevEx (Sprint 0–2)

• ☐ Create monorepo or modular repo structure with folders for control plane, execution plane, knowledge plane, trust plane, improvement plane, operations tooling, and frontend.

• ☐ Add CI checks: lint, type checks, test placeholders, dependency scanning, and image build verification.

• ☐ Define OpenAPI-first or schema-first workflow for contracts.

• ☐ Publish RunSpec, PlanSpec, TaskSpec, TaskResult, EvaluationReport, and AuditEvent schemas.

• ☐ Stand up local development stack with PostgreSQL, Redis, Kafka-compatible queue, object storage emulator, and mock auth.

• ☐ Stand up observability bootstrap: tracing, structured logs, metrics naming convention, dashboard starter, shared correlation ID rules.

• ☐ Implement user authentication shell and role claims.

• ☐ Start Figma foundations: tokens, navigation shell, status semantics, table/timeline/banner patterns.

Phase 2 — Identity and trust foundation (Sprint 1–3)

• ☐ Implement OIDC login and role mapping for builder, operator, governance, and executive routes.

• ☐ Implement workload token issuance for runtime and tool calls.

• ☐ Define policy bundle format and rule loading mechanism.

• ☐ Implement append-only AuditEvent ingestion pipeline.

• ☐ Publish release approval matrix for staging, canary, and production.

• ☐ Implement blocked/allowed tool call audit behavior.

• ☐ Create threat model for identity, tool execution, release control, and audit integrity.

Phase 3 — Control-plane alpha (Sprint 2–4)

• ☐ Implement POST /v1/runs with validation, idempotency, and tenant context.

• ☐ Implement GET /v1/runs/{run_id} and cancellation endpoint.

• ☐ Implement Planner service and POST /v1/plans.

• ☐ Persist run state, plan state, deadlines, and retry history in PostgreSQL.

• ☐ Emit run.created, plan.ready, and task.submitted events.

• ☐ Demonstrate a brief-to-plan flow with stored state and correlated telemetry.

Phase 4 — Execution-plane alpha (Sprint 3–5)

• ☐ Implement Swarm/queue scheduling flow for runnable tasks.

• ☐ Implement runtime manager with worker registration, heartbeat, and assignment.

• ☐ Implement sandbox policy skeleton and resource limits for workers.

• ☐ Implement Tool Broker MVP and enforce all external actions through it.

• ☐ Implement Result Aggregator MVP.

• ☐ Demonstrate one controlled task execution with worker identity, tool mediation, logs, traces, and audit events.

Phase 5 — Knowledge and model path alpha (Sprint 4–6)

• ☐ Implement Retrieval search API with filters and scope support.

• ☐ Stand up pgvector-backed vector indexing and source metadata tables.

• ☐ Implement artifact catalog MVP for manifests, build records, and evaluation outputs.

• ☐ Implement Model Gateway alpha with provider abstraction and routing policy.

• ☐ Connect retrieval and model gateway into one vertical slice run.

• ☐ Store source references used for a candidate and expose them for review.

Phase 6 — Vertical-slice proof (by Sprint 5)

• ☐ Demonstrate end-to-end: goal intake → run creation → planning → retrieval → execution → response → audit query.

• ☐ Show one trace across all participating services using shared correlation IDs.

• ☐ Show blocked tool behavior with policy denial and audit trail.

• ☐ Publish alpha demo checklist and defects list.

Phase 7 — Product UI core (Sprint 4–8)

• ☐ Build Home dashboard default state and role-aware variations.

• ☐ Build command palette and notifications center.

• ☐ Build Goal Intake and Brief Builder.

• ☐ Build Architecture Comparison Board and Architecture Canvas.

• ☐ Build Tools & Permissions config and Memory & Retrieval config.

• ☐ Build Evaluation Lab summary views and Release Readiness view.

• ☐ Ensure right-side context panel exists with advice, warnings, and next actions.

• ☐ Connect these screens to stable contracts or approved mocks only.

Phase 8 — Evaluation, governance, and release surfaces (Sprint 6–9)

• ☐ Build Evaluation failure detail and simulation review screens.

• ☐ Implement EvaluationReport production path and candidate comparison evidence.

• ☐ Build Governance Queue and Approval Packet.

• ☐ Build Release Center, Deployment Center, Canary Monitor, and Version Diff.

• ☐ Block release without signed artifact, evaluation report, and required approval evidence.

• ☐ Show explicit rollback controls and change summaries.

Phase 9 — Runtime and observability surfaces (Sprint 7–10)

• ☐ Build Runs Explorer, Run Detail Timeline, Trace & Tool Inspector, and Observability Console.

• ☐ Implement dashboards for API latency, task completion, model/tool usage, queue health, and release status.

• ☐ Implement alert rules for degraded health, queue growth, canary failure, and missing telemetry.

• ☐ Ensure runtime views remain readable in high-volume conditions.

• ☐ Run at least one incident drill and trace a failure from deployment to run to tool/model activity.

Phase 10 — Production readiness (Sprint 9–11)

• ☐ Implement artifact signing and signature verification in the release path.

• ☐ Implement canary rollout automation and rollback automation.

• ☐ Finalize runbooks for canary, rollback, degraded model route, queue overload, and tool broker outage.

• ☐ Execute performance test plan for API, queue, worker scale, retrieval latency, and release flow.

• ☐ Close threat-model remediation items that block launch.

• ☐ Freeze beta scope and move non-v1 features to the phase-2 backlog.

Phase 11 — Pilot launch and stabilization (Sprint 11–12)

• ☐ Configure pilot tenants and data policies.

• ☐ Complete UAT across builder, operator, governance, and executive journeys.

• ☐ Publish launch dashboard with success metrics and on-call ownership.

• ☐ Execute pilot release and hypercare plan.

• ☐ Record launch defects, triage them, and publish the phase-2 backlog with clear priorities.

2. Daily command checklist by role

| Role | Daily checklist |
| --- | --- |
| Chief architect | Review one architectural risk, one dependency risk, one scope risk, and one contract change request every day. |
| Tech lead | Confirm every in-progress story has owner, dependency, acceptance criteria, and demo path. |
| Backend/platform | Verify new endpoints emit standard envelopes, audit hooks, and telemetry before merge. |
| Frontend/design | Verify each screen or component has default, loading, empty, error, and permission-limited states where relevant. |
| ML/platform | Verify retrieval evidence, evaluation evidence, and model-route telemetry exist for changed flows. |
| SRE/DevOps | Verify dashboard freshness, alert noise, environment drift, and release automation health. |

Fastest way to save time Do not let unresolved ambiguity survive a sprint boundary. If something is unclear at the end of a sprint, convert it into a specific ticket, ADR, contract change, or design note before the next sprint starts.