Agent Architect Pro — Figma Page-by-Page Build Brief

Designer-facing build document aligned to the approved UX spec, screen inventory, and Figma build-order workbook.

Use this brief to sequence the first production Figma file, decide what gets built on each page, and keep the team aligned on hierarchy, dependencies, prototype milestones, and review gates.

| What this brief is for | How to use it | Definition of done |
| --- | --- | --- |
| • Translate the UX product strategy into a buildable Figma file. • Keep the first design pass disciplined and prototype-ready. • Reduce rework by locking foundations and page order early. | • Build pages in the recommended order. • Do not start detail-rich screens before shared components exist. • Gate each milestone with the acceptance checks in this brief. | • Shared library is stable. • P0 flows are clickable end to end. • High-risk states, approvals, and runtime diagnostics are represented. |

1. Build philosophy

Design the product around the lifecycle of an agent: Brief → Design → Compare → Evaluate → Approve → Deploy → Monitor → Improve. That means the Figma file should privilege role clarity, approval moments, and progressive disclosure over backend complexity.

| Start with foundations Tokens, shell, navigation, feedback states, and core modules must be stable before page work accelerates. | Build hero flows first The first prototype should support creation, evaluation, release, deployment, and investigation. | Show trust signals clearly Risk, evidence, status, and approval state must be visible without opening deep diagnostics. | Keep complexity layered Every page should work at summary view first, then technical depth, then raw evidence. |
| --- | --- | --- | --- |

2. Figma file architecture

Recommended top-level Figma pages for the first production file:

| Figma page | Primary purpose | Build notes |
| --- | --- | --- |
| 01_Foundations | Tokens, grid, shell, layout rules, semantic states, and shared UI primitives. | Finish this before building most screens. |
| 02_Global Components | Overlays, command bar, filters, tables, banners, timeline, checklist, graph node, diff block. | Use component-first naming and variants. |
| 04_Screens/Home | Home Dashboard and notifications. | Calm summary-first command center. |
| 04_Screens/Studio | Brief, comparison, architecture canvas, tools, memory, debate, research. | This is the flagship workspace. |
| 04_Screens/Evaluation | Evaluation overview, failure detail, simulation review. | Three-layer model: summary, grouped failures, raw evidence. |
| 04_Screens/Release + Deployments | Release Readiness, Deployment Center, Canary Monitor, Version Diff. | Airlock between design and production. |
| 04_Screens/Runs + Observability | Runs Explorer, Run Detail, Trace & Tool Inspector, Observability Console. | Dense views, but still readable. |
| 04_Screens/Governance + Knowledge + Executive + Settings | Approval Packet, Governance Queue, Audit Timeline, Knowledge Explorer, Executive Portfolio, Settings. | Build after core journey is stable. |

3. Milestones and review gates

| Build phase | What must exist by the end of the phase | Priority floor | Effort mix | Gate for moving on |
| --- | --- | --- | --- | --- |
| Foundations and shared system | 8 frames / key deliverables centered on foundations. | P0 | L, M, S | Shared library supports shell, nav, feedback, table, timeline, graph, checklist, diff, and overlays. |
| Global and entry experience | 8 frames / key deliverables centered on global & entry. | P0 | M, S | Home, command palette, create-agent intake, and brief builder feel stable and coherent. |
| Studio core workflow | 9 frames / key deliverables centered on studio core. | P0 | L, M, S | Builder can move from brief to architecture, config, evaluation, and release readiness. |
| Studio extended and review surfaces | 4 frames / key deliverables centered on studio extended. | P1 | M | Evidence-first supporting screens add depth without breaking the main workflow. |
| Runtime, runs, deployments, and debugging | 8 frames / key deliverables centered on runtime & deploy. | P0 | L, M, S | Run investigation, version changes, and deployment controls are review-ready. |
| Governance and knowledge views | 5 frames / key deliverables centered on governance & knowledge. | P0 | L, M, S | Approval packet and governance surfaces are formal, structured, and trust-building. |
| Executive and admin surfaces | 2 frames / key deliverables centered on executive & admin. | P2 | M | Portfolio and admin pages exist, but do not dilute the quality of core product flows. |

Foundations and shared system

This phase establishes the non-negotiable shared system for the whole file. Do not let individual pages invent their own shell, status language, or spacing rules.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 8 | FND-001, FND-002, FND-003, FND-004, FND-005 | This phase establishes the non-negotiable shared system for the whole file | Pages created, sections named, naming convention documented |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| FND-001 | Foundations cover + page structure | P0 / S | Page labels, section dividers, naming guide | Entry: — Next: All pages | Pages created, sections named, naming convention documented |
| FND-002 | Color, type, spacing, radius, elevation tokens | P0 / M | Token swatches, usage notes, semantic roles | Entry: — Next: All component work | Base tokens defined and reusable |
| FND-003 | App shell + navigation patterns | P0 / M | Left nav, top bar, page title, action area | Entry: — Next: APP-001, all workspace frames | App shell built with variants for expanded/collapsed nav |
| FND-004 | Command bar + filter + search set | P0 / M | Command input, result list, filter chips + | Entry: — Next: APP-002, RUN-001, OBS-001, KNO-001 | Search and filter patterns standardized |
| FND-005 | Status chips, verdict banners, risk banners | P0 / S | Chip variants, pass/caution/fail banner, risk callouts | Entry: — Next: Studio, Deployments, Governance | Semantic feedback set ready with accessible states |
| FND-006 | KPI cards, tables, timeline rows, checklist panel | P0 / L | Cards, data table, timeline row, checklist line item | Entry: — Next: Home, Runs, Governance, Release | Core data display components reusable and responsive |
| FND-007 | Comparison cards, graph nodes, trace waterfall, diff blocks | P0 / L | Decision cards, architecture nodes, trace view + | Entry: — Next: STU-004, STU-005, RUN-003, DEP-003 | Complex visual patterns built before technical screens |
| FND-008 | Side panel, notification items, approval action bar | P0 / M | Drawer, notification row, sticky approval footer | Entry: — Next: APP-003, STU-005, GOV-002 | Overlay behaviors consistent across product |

Global and entry experience

This phase defines first impression, orientation, and how new work begins. The product must feel premium, structured, and calm before it feels powerful.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 8 | APP-001-A, APP-002-A, STU-001-A, STU-002-A | This phase defines first impression, orientation, and how new work begins | Balanced command-center overview with calm hierarchy |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| APP-001-A | Home Dashboard — Default | P0 / M | Recent agents, active runs, approvals queue + | Entry: — Next: STU-001, APP-003 | Balanced command-center overview with calm hierarchy |
| APP-002-A | Global Command Palette — Open | P0 / S | Search field, grouped results, quick actions + | Entry: APP-001-A Next: Any primary workspace | Keyboard-first overlay is lightweight and fast to scan |
| STU-001-A | Create Agent — Goal Intake Default | P0 / M | Goal input, domain, constraints + | Entry: APP-001-A Next: STU-002-A | Structured intake feels premium, not chat-only |
| STU-002-A | Brief Builder — Default | P0 / M | Brief sections, editable summary, AI suggestions | Entry: STU-001-A Next: STU-004-A | User can edit and understand the brief quickly |
| APP-001-B | Home Dashboard — Alert-heavy | P1 / S | Escalated alert stack, more failures, reduced quick actions | Entry: APP-001-A Next: RUN-002, GOV-001 | Severity is clear without overwhelming the page |
| APP-003-A | Notifications Center — Default | P1 / S | Alerts, approvals, failures, mentions, filters | Entry: APP-001-A Next: RUN-002, GOV-001 | Actionable inbox with clear severity and next steps |
| STU-001-B | Create Agent — Guided Follow-up | P1 / S | Inline follow-up prompts, partial answers, helper guidance | Entry: STU-001-A Next: STU-002-A | Follow-up questions feel structured and contextual |
| STU-002-B | Brief Builder — Ready to Generate | P1 / S | Resolved sections, completion cues, primary CTA emphasis | Entry: STU-002-A Next: STU-004-A | Readiness is explicit and motivating |

Studio core workflow

This phase contains the most strategic product surfaces. It must make architecture choices, tool setup, memory setup, evaluation, and release readiness feel understandable and defensible.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 9 | STU-004-A, STU-004-B, STU-005-A, STU-007-A, STU-008-A | This phase contains the most strategic product surfaces | Decision hierarchy is clear and comparable |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| STU-004-A | Architecture Comparison Board — Default | P0 / L | Candidate cards, score pillars, rationale, risk matrix | Entry: STU-002-A Next: STU-005-A, STU-006-A | Decision hierarchy is clear and comparable |
| STU-004-B | Architecture Comparison Board — Recommended | P0 / S | Recommended badge, stronger CTA, tradeoff callout | Entry: STU-004-A Next: STU-005-A | Recommendation is visible but not manipulative |
| STU-005-A | Architecture Canvas — Default | P0 / L | Component graph, readable summary, lineage tags | Entry: STU-004-A Next: STU-007-A, STU-008-A | Graph supports understanding rather than visual noise |
| STU-005-B | Architecture Canvas — Selected Node | P1 / S | Expanded node detail, evidence link, annotations | Entry: STU-005-A Next: STU-007-A, STU-008-A | Node detail is readable and actionable |
| STU-007-A | Tools & Permissions Config — Default | P0 / M | Tool catalog, permission matrix, risk labels + | Entry: STU-005-A Next: STU-008-A, STU-009-A | Permission changes are explicit with no hidden side effects |
| STU-008-A | Memory & Retrieval Config — Default | P0 / M | Source groups, retrieval mode, episodic memory + | Entry: STU-007-A Next: STU-009-A | Terminology between retrieval, episodic memory, and runtime context is clear |
| STU-009-A | Evaluation Lab — Overview Pass/Caution | P0 / L | Verdict summary, benchmark clusters, scenario list + | Entry: STU-008-A Next: STU-010-A, STU-011-A, STU-012-A | Summary-first evaluation review works for mixed audiences |
| STU-009-B | Evaluation Lab — Fail State | P1 / S | Fail verdict, blocker language, strongest failure clusters | Entry: STU-009-A Next: STU-010-A, STU-011-A | Blocking conditions are unmistakable and actionable |
| STU-012-A | Release Readiness — Default | P0 / M | Release checklist, change summary, evidence, blockers | Entry: STU-009-A Next: GOV-002-A, DEP-001-A | Airlock quality is strong: clear evidence and blockers |

Studio extended and review surfaces

This phase adds supporting context and evidence. These pages deepen trust and technical review, but they should not outshine the main builder flow.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 4 |  | This phase adds supporting context and evidence | Research bridge is useful without slowing the main flow |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| STU-003-A | Research Summary — Default | P1 / M | Source evidence, assumptions, citations, missing gaps | Entry: STU-002-A Next: STU-004-A | Research bridge is useful without slowing the main flow |
| STU-006-A | Debate Review — Default | P1 / M | Proposal lane, critique lane, revision lane + | Entry: STU-004-A Next: STU-005-A | Reasoning is structured, not transcript-first |
| STU-010-A | Evaluation Failure Detail — Default | P1 / M | Failure summary, root cause clues, evidence, remediation | Entry: STU-009-A Next: RUN-003-A | Engineering detail is deep but still readable |
| STU-011-A | Scenario Simulation Review — Default | P1 / M | Scenario metadata, expected vs observed, weak spots | Entry: STU-009-A Next: STU-012-A | Synthetic-vs-live distinction is always visible |

Runtime, runs, deployments, and debugging

This phase turns the system into an operational product. It must connect releases, runtime behavior, debugging, and rollout decisions without losing readability.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 8 | RUN-002-A, RUN-003-A, DEP-001-A, DEP-003-A | This phase turns the system into an operational product | High-volume operations view is still scannable |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| RUN-001-A | Runs Explorer — Default | P1 / M | Runs table, filters, saved views, export action | Entry: APP-003-A Next: RUN-002-A | High-volume operations view is still scannable |
| RUN-002-A | Run Detail Timeline — Default | P0 / M | Run events, task tree, summary rail, linked artifacts | Entry: RUN-001-A, DEP-002-A Next: RUN-003-A, OBS-001-A | Causality and time sequence are easy to follow |
| RUN-003-A | Trace & Tool Inspector — Default | P0 / L | Latency waterfall, tool calls, payload detail + | Entry: RUN-002-A Next: OBS-001-A, DEP-003-A | Technical view uses progressive disclosure |
| DEP-001-A | Deployment Center — Default | P0 / M | Environments, versions, rollout controls, health | Entry: STU-012-A, GOV-002-A Next: DEP-002-A, DEP-003-A | Release control surface feels confident and reversible |
| DEP-003-A | Version Diff — Default | P0 / M | Changed prompts, tools, memory, model policy, eval delta | Entry: DEP-001-A, GOV-002-A Next: GOV-002-A | Changed scope is visible without noise |
| RUN-001-B | Runs Explorer — High-volume Filtered | P1 / S | Heavy filter state, saved view chips, dense table rows | Entry: RUN-001-A Next: RUN-002-A | Power-user state still remains controlled |
| DEP-002-A | Canary Rollout Monitor — Default | P1 / M | Canary vs baseline charts, confidence notes, rollout actions | Entry: DEP-001-A Next: RUN-002-A, DEP-001-A | Relative delta is understandable, not just raw numbers |
| OBS-001-A | Observability Console — Default | P1 / L | Metrics, logs, traces + | Entry: RUN-003-A Next: DEP-003-A, RUN-002-A | Default view is readable and not only for experts |

Governance and knowledge views

This phase formalizes trust, policy, evidence, and retrieval assets. Structure and actionability matter more here than visual flourish.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 5 | GOV-002-A | This phase formalizes trust, policy, evidence, and retrieval assets | Feels curated and trustworthy, not raw storage |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| KNO-001-A | Knowledge Explorer — Default | P1 / M | Source groups, search, metadata, preview | Entry: STU-008-A Next: KNO-002-A | Feels curated and trustworthy, not raw storage |
| KNO-002-A | Source Detail & Index Status — Default | P2 / S | Index health, permissions, retrieval quality, errors | Entry: KNO-001-A Next: STU-008-A | Freshness and health are obvious at a glance |
| GOV-001-A | Governance Queue — Default | P1 / M | Approval requests, policy violations, blocked releases + | Entry: APP-003-A Next: GOV-002-A | Formal queue is clear and structured |
| GOV-002-A | Approval Packet — Default | P0 / L | Executive summary, evidence, risks + | Entry: STU-012-A, GOV-001-A Next: DEP-001-A, GOV-003-A, DEP-003-A | This is the trust surface where a decision becomes formal |
| GOV-003-A | Audit Timeline — Default | P1 / M | Chronological audit events, actor, action + | Entry: GOV-002-A Next: DEP-001-A | Audit review is rigorous but understandable |

Executive and admin surfaces

This final phase serves secondary stakeholders. Build it after the core creation-to-runtime journey is stable and polished.

| Frames in phase | P0 anchors | Main risk if rushed | Design emphasis |
| --- | --- | --- | --- |
| 2 |  | This final phase serves secondary stakeholders | Plain-English summary comes first with minimal jargon |

| Frame ID | Frame name | Priority | Must-have modules | Prototype role / next link | Review note |
| --- | --- | --- | --- | --- | --- |
| EXE-001-A | Executive Portfolio — Default | P2 / M | Production agents, outcomes, quality trends + | Entry: APP-001-A Next: DEP-001-A | Plain-English summary comes first with minimal jargon |
| SET-001-A | Settings & Policy Profiles — Default | P2 / M | Policy presets, access control, notifications + | Entry: APP-001-A Next: GOV-001-A | Admin complexity remains isolated from core workflows |

4. Prototype flow build plan

Wire only the flows that prove the product narrative early. A convincing first prototype should demonstrate creation, evaluation, release, deployment monitoring, and runtime investigation.

| Seq | Flow ID | Flow name | Frames to wire | Priority | Success outcome |
| --- | --- | --- | --- | --- | --- |
| 1 | FL-01 | Create a new agent | APP-001-A → STU-001-A → STU-002-A → STU-004-A → STU-005-A → STU-007-A → STU-008-A → STU-009-A → STU-012-A | P0 | User can complete the primary creation path end-to-end |
| 2 | FL-03 | Evaluate and approve candidate | STU-005-A → STU-009-A → STU-010-A / STU-011-A → STU-012-A → GOV-002-A | P0 | User can understand verdict, inspect risk, and prepare approval packet |
| 3 | FL-04 | Deploy and monitor canary | GOV-002-A → DEP-001-A → DEP-002-A → RUN-002-A → DEP-001-A | P0 | User can approve release, start canary, inspect health, and roll back/promote |
| 4 | FL-05 | Investigate runtime failure | APP-003-A → RUN-002-A → RUN-003-A → OBS-001-A → DEP-003-A | P1 | Operator can isolate a failure and connect it to system context or version change |
| 5 | FL-06 | Governance approval | GOV-001-A → GOV-002-A → DEP-003-A → GOV-003-A → DEP-001-A | P1 | Governance owner can review evidence and authorize or reject a release |
| 6 | FL-02 | Compare and choose architecture | STU-002-A → STU-004-A → STU-006-A → STU-005-A | P1 | Builder can compare, understand tradeoffs, and pick a finalist |

5. Designer QA and handoff checklist

| Checkpoint | What to confirm before handoff |
| --- | --- |
| Foundations | Spacing, type, tokens, status semantics, shell behavior, and core components match across pages. |
| Screen readiness | Each P0 screen has a clean default state, at least one meaningful edge state, and named frames that match the workbook. |
| Prototype quality | P0 flows are connected, interactive hotspots are obvious, and transitions preserve user context. |
| Trust signals | Risk, evidence, approvals, and state changes are visible in summary view before deeper inspection. |
| Data realism | Use believable sample content, not lorem ipsum, for agent names, failures, evaluations, and releases. |
| Review package | Frame names, section names, and comments are ready for design review and engineering translation. |

Recommended next step Once this brief is accepted, use it to annotate the Figma file page by page: start with Foundations and Global Components, then build the P0 prototype flows, then expand supporting evidence, governance, and executive surfaces.